Test Summary Report

ToDo List Application

| Project Name | ToDo List Application |
| --- | --- |
| Document | Test Summary Report |
| Tester | Hadeel Qodseya |
| Software Version | 1.0.0 |
| Test Cycle | Cycle 1 – 26/7/2026 |

# 1. Introduction

This document summarizes the results of the manual test execution cycle for the ToDo List Application, carried out against the test cases defined in Test-Cases.xlsx and following the approach defined in the Software Test Plan. It reports overall pass/fail results, results by module, and the defects raised during this cycle.

# 2. Test Execution Overview

Testing covered user registration and login, home page greeting logic, task management (add, complete, delete, pagination), responsive layout, application performance, and backend data validation against MongoDB Atlas, in line with the scope defined in the Test Plan.

| Total Test Cases | Passed | Failed | Pass Rate |
| --- | --- | --- | --- |
| 40 | 36 | 4 | 90% |

# 3. Results by Module

The table below breaks down execution results per functional module.

| Module | Total | Passed | Failed | Pass Rate |
| --- | --- | --- | --- | --- |
| Authentication | 23 | 22 | 1 | 96% |
| Task Management | 6 | 5 | 1 | 83% |
| Backend | 5 | 5 | 0 | 100% |
| Home Page | 2 | 2 | 0 | 100% |
| Performance | 2 | 2 | 0 | 100% |
| Layout | 2 | 0 | 2 | 0% |

# 4. Defect Summary

Four defects were identified during this cycle, corresponding to the four failed test cases. All defects remain open at the time of this report.

| Bug ID | Module | Description | Severity | Status |
| --- | --- | --- | --- | --- |
| BUG-001 | Authentication | Sign-up fails with a valid 3-character First Name | Critical | Open |
| BUG-002 | Task Management | “No to-dos available” message stays visible after adding to-dos | High | Open |
| BUG-003 | Layout | Horizontal scrollbar appears on mobile screen widths | Low | Open |
| BUG-004 | Layout | Loader is not centered on the page | Low | Open |

## 4.1 Defects by Severity

| Critical | High | Medium | Low |
| --- | --- | --- | --- |
| 1 | 1 | 0 | 2 |

# 5. Key Observations

- Authentication (Sign Up / Log In) is largely stable, with one boundary-value defect on the First Name field (exactly 3 characters).

- The Layout module failed both of its test cases: a horizontal scroll appears on mobile widths, and the loader is not centered.

- Task Management has one pagination-related defect: the “no to-dos available” message remains visible behind the pagination on the first page after adding items.

- Backend, Home Page, and Performance modules passed all executed test cases.

# 6. Conclusion and Recommendation

Overall pass rate for this cycle is 90% (36 of 40 test cases). The Layout module requires attention before release due to a 0% pass rate. It is recommended that BUG-001 through BUG-004 be fixed and retested, with particular priority on BUG-002 (High) and BUG-001 (Critical), before proceeding to sign-off.